# FleetOps – Intelligent Fleet & Delivery Management Platform

PROJECT PLANNING & MANAGEMENT

# 1. Project Proposal

## 1.1 Project Overview

FleetOps is a full-stack web-based fleet and delivery management platform designed to help companies manage their fleet operations through a centralized system. It provides tools for managing vehicles, drivers, deliveries, maintenance schedules, fuel consumption, operational expenses, and fleet performance.

The system enables dispatchers to create and assign deliveries, monitor vehicle and driver availability, and track delivery progress. It also provides dashboards and analytics to help administrators and fleet managers evaluate fleet utilization, maintenance costs, fuel expenses, and delivery performance.

A key feature of FleetOps is its intelligent decision-support functionality, which evaluates factors such as vehicle availability, capacity, maintenance status, driver availability, fuel consumption, and utilization to recommend a suitable vehicle for each delivery.

The platform will be developed using ASP.NET Core, C#, Entity Framework Core, SQL Server, ASP.NET Core Identity, Web API, MVC, SignalR, JavaScript, and Azure.

## 1.2 Problem Statement

Companies managing fleets of vehicles often need to coordinate multiple operational activities, including vehicle allocation, driver assignments, delivery tracking, maintenance, fuel consumption, and expenses. Managing these activities through disconnected tools or manual processes can make it difficult to maintain accurate records, coordinate deliveries efficiently, and monitor operational costs.

FleetOps aims to address these challenges by centralizing fleet management activities, improving access to operational information, and supporting more informed vehicle allocation decisions.

## 1.3 Project Objectives

The main objectives of FleetOps are to:

Centralize the management of vehicles, drivers, deliveries, maintenance, fuel consumption, and operational expenses.

Improve the process of assigning vehicles and drivers to deliveries.

Provide an intelligent recommendation feature to support vehicle selection based on operational constraints.

Enable fleet managers and administrators to monitor fleet performance through dashboards and analytics.

Improve communication between dispatchers and drivers through real-time status notifications.

Maintain secure access to system functionality through authentication and authorization.

Develop a maintainable, testable, and scalable application using modern .NET technologies.

## 1.4 Project Scope

In scope

Vehicle management, including availability, capacity, and maintenance status.

Driver management and driver availability tracking.

Delivery creation, assignment, and status tracking.

Maintenance scheduling and record management.

Fuel consumption and operational expense tracking.

Intelligent vehicle recommendation based on defined operational factors.

Dashboards and analytics for fleet utilization, delivery performance, and operating costs.

Real-time notifications for relevant delivery and vehicle status updates.

User authentication and authorization.

Database management, API development, testing, and deployment preparation.

Out of scope for the initial version

Native Android or iOS applications.

Advanced route optimization using live traffic data.

Direct integration with physical vehicle tracking devices.

Automated fuel purchasing or payment processing.

These exclusions are proposed boundaries for the initial release and can be revised if the project requirements change.

## 1.5 Target Users

Administrators: Manage user access, roles, and system-level settings.

Fleet Managers: Oversee vehicles, maintenance, expenses, utilization, and performance.

Dispatchers: Create deliveries, assign drivers and vehicles, and monitor delivery progress.

Drivers: View assigned deliveries and submit relevant delivery status updates.

## 1.6 Expected Outcomes

The expected outcome is a functional web application that centralizes fleet operations, supports informed vehicle allocation, improves operational visibility, and provides fleet managers with useful performance information.

# 2. Project Plan

## 2.1 Development Approach

FleetOps will follow an iterative development approach. The project will be divided into planning, requirements gathering, system analysis and design, implementation, testing, and final presentation. Each phase will produce specific deliverables, and the team will review progress against agreed milestones.

The project will use GitHub for source code management and document storage, with version control practices to support collaboration.

## 2.2 Project Timeline

The following schedule follows the project phase dates specified in the DEPI Project Documentation Guidelines.

| Project phase | Start date | Deadline | Main deliverables |
| --- | --- | --- | --- |
| Project Planning & Management | 2 Oct 2026 | 16 Oct 2026 | Proposal, project plan, roles, risks, KPIs |
| Requirements Gathering | 9 Oct 2026 | 16 Oct 2026 | Stakeholders, user stories, functional and non-functional requirements |
| System Analysis & Design | 9 Oct 2026 | 6 Nov 2026 | Use cases, architecture, ERD, database design, diagrams, UI mockups |
| Implementation | 16 Oct 2026 | 30 Nov 2026 | Source code, database, application features, integration |
| Testing, Reports & Final Presentation | 16 Oct 2026 | 4 Dec 2026 | Test results, bug reports, technical documentation, presentation |

Note: The dates are taken from the DEPI schedule. The phases overlap in the provided guidelines, so the team should coordinate dependencies and agree on internal checkpoints.

## 2.3 Gantt Chart

The following Gantt chart provides a simplified visual representation of the schedule. Each bar represents the approximate duration of a phase, not a claim that all tasks occur sequentially.

| Phase | Oct 2–8 | Oct 9–16 | Oct 17–31 | Nov 1–6 | Nov 7–30 | Dec 1–4 |
| --- | --- | --- | --- | --- | --- | --- |
| Planning & Management | ■ | ■ |  |  |  |  |
| Requirements Gathering |  | ■ |  |  |  |  |
| System Analysis & Design |  | ■ | ■ | ■ |  |  |
| Implementation |  |  | ■ |  | ■ |  |
| Testing & Final Presentation |  | ■ | ■ | ■ | ■ | ■ |

## 2.4 Milestones and Deliverables

| Milestone | Target date | Completion criteria |
| --- | --- | --- |
| M1: Planning completed | 16 Oct 2026 | Proposal, timeline, roles, risks, and KPIs documented |
| M2: Requirements documented | 16 Oct 2026 | Stakeholders, user stories, and requirements reviewed |
| M3: Design approved | 6 Nov 2026 | Architecture, database design, diagrams, and interface plans prepared |
| M4: Core implementation completed | 30 Nov 2026 | Agreed core features implemented and integrated |
| M5: Final submission completed | 4 Dec 2026 | Testing evidence, reports, technical documentation, and presentation prepared |

## 2.5 Resource Allocation

| Resource | Purpose | Allocation |
| --- | --- | --- |
| Development team | Analysis, coding, integration, and testing | Shared across project phases |
| ASP.NET Core and C# | Application and backend development | Implementation |
| Entity Framework Core | Database access and data modeling | Design and implementation |
| SQL Server | Persistent data storage | Design, implementation, and testing |
| ASP.NET Core Identity | Authentication and authorization | Security implementation |
| Web API and MVC | Application endpoints and web application structure | Implementation |
| SignalR | Real-time notifications and status updates | Implementation |
| JavaScript | Client-side interactions | UI implementation |
| Azure | Planned hosting or cloud deployment | Deployment preparation |
| GitHub | Source control, collaboration, and documentation | Throughout the project |
| Testing tools and test data | Validation and defect identification | Throughout implementation and testing |

The project will use the listed technologies according to the needs of each feature. Exact cloud resources, software subscriptions, and individual workload allocations should be confirmed by the team before implementation.

# 3. Task Assignment & Roles

## 3.1 Team Responsibilities

The following role structure is proposed for FleetOps.

| Role | Main responsibilities |
| --- | --- |
| Project Manager / Team Coordinator Jana Mohamed Elhenawy & Jana Yasser Elsayed | Maintain the schedule, organize meetings, monitor progress, coordinate dependencies, and ensure deliverables are submitted on time |
| Business Analyst / Requirements Lead Asmaa Magdy & Menna Tarek | Identify stakeholders, document user stories, define functional requirements, and clarify business rules |
| System Designer / Database Designer | Prepare architecture diagrams, use cases, ERD, database schema, and interface plans |
| Backend Developer | Implement business logic, APIs, vehicle and driver management, delivery workflows, and vehicle recommendation logic |
| Frontend Developer | Develop user interfaces, forms, dashboards, analytics views, and client-side interactions |
| Database Developer | Design SQL Server tables, relationships, constraints, and Entity Framework Core mappings |
| QA / Testing Lead | Prepare test cases, validate requirements, report defects, and coordinate regression testing |
| Documentation & Presentation Lead | Maintain project documentation, organize the README, prepare the final presentation, and document implementation outcomes |

## 3.2 Task Ownership

| Task | Primary owner | Supporting roles |
| --- | --- | --- |
| Project proposal and planning | Project Manager | All team members |
| Requirements gathering | Business Analyst | Project Manager, developers |
| System architecture and diagrams | System Designer | Backend and database developers |
| Database design | Database Developer | System Designer, backend developer |
| Authentication and authorization | Backend Developer | QA / Testing Lead |
| Vehicle, driver, and delivery modules | Backend Developer | Frontend and database developers |
| Vehicle recommendation feature | Backend Developer | Business Analyst, QA |
| Dashboards and analytics | Frontend Developer | Backend and database developers |
| Real-time notifications | Backend Developer | Frontend developer |
| Testing and bug tracking | QA / Testing Lead | All developers |
| Documentation and final presentation | Documentation Lead | All team members |
| Deployment preparation | Backend / Deployment Owner | Project Manager, QA |

## 3.3 Collaboration and Version Control

The team will use GitHub to manage the project repository and documentation. Recommended practices include:

Use separate feature branches for individual tasks.

Use meaningful commit messages that explain each change.

Review changes before merging them into the main branch.

Track bugs, tasks, and milestones using GitHub Issues or Projects.

Keep the README updated with installation instructions, configuration requirements, and execution steps.

Store final project documentation in the repository.

# 4. Risk Assessment & Mitigation Plan

The following risks are anticipated based on FleetOps' planned functionality and technology stack. Their likelihood and impact are initial estimates and should be reviewed regularly.

| Risk | Likelihood | Impact | Mitigation strategy |
| --- | --- | --- | --- |
| Schedule delays | Medium | High | Break work into smaller tasks, assign owners, review progress weekly, and prioritize core features |
| Database design problems | Medium | High | Define entities and relationships early, review the ERD, and validate schema changes before integration |
| Integration conflicts | Medium | High | Agree on API contracts, use feature branches, integrate regularly, and review pull requests |
| Incorrect vehicle recommendations | Medium | High | Define clear selection rules, validate vehicle capacity and availability, exclude vehicles unavailable due to maintenance, and test representative scenarios |
| Authentication or authorization vulnerabilities | Medium | High | Use ASP.NET Core Identity, apply role-based access control, validate inputs, and test access restrictions |
| Inaccurate operational data | Medium | High | Apply validation rules, use appropriate database constraints, and test invalid and incomplete inputs |
| Real-time notification failures | Medium | Medium | Test SignalR connections, handle reconnection scenarios, and provide a way to refresh delivery status |
| Performance issues as data grows | Medium | Medium | Use database indexes where appropriate, optimize queries, paginate large result sets, and measure response times |
| Deployment or configuration errors | Medium | High | Document environment variables and connection strings, keep secrets out of source control, and test deployment configuration before release |
| Limited testing time | Medium | High | Define test cases early, prioritize critical workflows, and reserve time for regression testing before the deadline |

## 4.1 Risk Monitoring

Risks will be reviewed during regular team meetings and whenever major changes occur. Each high-impact risk should have an assigned owner who monitors warning signs, records mitigation actions, and reports unresolved issues to the project coordinator.

If a risk threatens a milestone, the team should assess its effect on scope and timeline, prioritize essential functionality, and agree on corrective action.

# 5. Key Performance Indicators (KPIs)

KPIs will be used to evaluate the quality, reliability, usability, and completion of FleetOps. The targets below are proposed project targets, not measured results. They should be confirmed by the team and evaluated during testing.

| KPI | Measurement method | Proposed target |
| --- | --- | --- |
| API response time | Measure response duration for key endpoints under a defined test load | 95% of tested requests complete within 2 seconds |
| System availability | Calculate available time divided by total monitored time during a defined test or pilot period | At least 99% during the agreed monitoring period |
| Core workflow success rate | Percentage of valid test scenarios completed successfully | At least 95% of defined acceptance tests pass |
| Vehicle recommendation accuracy | Percentage of test cases in which the recommendation satisfies all defined eligibility constraints | 100% compliance with mandatory eligibility constraints in the test set |
| Delivery status update latency | Measure elapsed time between a submitted update and its appearance for the intended recipient | 95% of updates appear within 3 seconds under the test setup |
| Critical defect count | Count unresolved critical defects at release review | Zero unresolved critical defects at final submission |
| Test coverage | Measure automated code coverage for selected application components | Aim for at least 70% coverage of critical business logic |
| User adoption / usability | Collect task completion results and feedback from representative test users | At least 80% of participants complete agreed core tasks without assistance |

## 5.1 KPI Evaluation

KPIs will be evaluated using test results, application logs, automated tests, and feedback from representative users where available. Performance targets must be tested under documented conditions so the results are meaningful and repeatable.

The vehicle recommendation KPI will focus on whether a recommendation satisfies mandatory constraints, such as vehicle availability, sufficient capacity, maintenance eligibility, and driver availability. It does not automatically mean the recommendation is globally optimal.

The system availability and user adoption targets can only be meaningfully confirmed if an appropriate monitoring or user evaluation period is available. Otherwise, they will be reported as targets rather than verified achievements.

# 6. Project Success Criteria

FleetOps will be considered ready for final submission when:

The agreed core fleet management workflows are implemented.

Vehicle, driver, delivery, maintenance, and expense records can be managed according to the approved requirements.

The vehicle recommendation feature applies its defined eligibility rules correctly.

Authorized users can access the appropriate functionality.

Dashboards and analytics display consistent data from the system.

Real-time notifications work for the agreed status update scenarios.

Critical workflows have been tested and documented.

Critical defects have been resolved or formally documented with their impact.

The source code, README, technical documentation, test evidence, and final presentation are available in the GitHub repository.

# 7. Conclusion

FleetOps aims to provide a centralized and intelligent solution for managing fleet operations and delivery activities. This project plan establishes the objectives, scope, timeline, responsibilities, risks, resources, and performance indicators required to guide development and evaluate the final system.

Following this plan will help the team coordinate its work, monitor progress, manage technical risks, and deliver a documented and tested application aligned with the project requirements.